## Slide 1: 5MS Systems Working Group
SWG#4 - Wednesday, 21st November 2018
AEMO Offices:
Level 9, 99 Gawler Place, Adelaide
Level 10, 10 Eagle Street, Brisbane
Level 22, 530 Collins Street, Melbourne
Level 2, 20 Bond Street, Sydney
DIAL IN: 02 9037 0069 ACCESS CODE: 571-647-702

## Slide 2: Agenda (Melbourne Time)
NO | Time | AGENDA ITEM | Responsible
Preliminary Matters |  |  | 
 | 9:30am - 9:35am | Welcome, introduction and apologies | Hamish McNeish (AEMO)
Matters for Noting |  |  | 
 | 9:35am – 9:45am | Actions from last meeting | Hamish McNeish (AEMO)
 | 9:45am – 10:10am | System workstream update | Hamish McNeish (AEMO)
Matters for Discussion |  |  | 
 | 10:15am – 11:00am | Metering Focus Group Update | Hamish McNeish (AEMO)
 | 11:00am – 11:15am | BREAK | 
 | 11:15am – 12:00pm | Dispatch Focus Group Update | Hamish McNeish (AEMO)
 | 12:00pm – 12:30pm | High-Level Impact Assessment (HLIA) | Hamish McNeish (AEMO)
Other business |  |  | 
 | 12:30pm – 12:40pm | General questions | Hamish McNeish (AEMO)
 | 12:40pm – 12:45pm | Forward meeting plan | Hamish McNeish (AEMO)

## Slide 3: Items for Noting
Hamish McNeish

## Slide 4: Current Actions
Item | Topic | Action required | Responsible | By
2.1 | Dispatch delays | AEMO to provide feedback | AEMO | 17/10/2018
2.2 | High-Level Impact Assessment (HLIA) | AEMO to provide HLIA document | AEMO | 21/11/2018
2.4 | Profiling process explanation | AEMO to explain the profiling process | AEMO | 17/10/2018
3.1 | Bidding JSON format usage for APIs | AEMO to include bidding APIs in focus group discussion, date to be scheduled. | AEMO | 1/12/2018
3.2 | Bidding data model transition | AEMO to include in focus group transition discussion, date to be scheduled. | AEMO | 1/12/2018
3.3 | Bidding data model tables | AEMO to include in data model focus group discussion, date to be scheduled. | AEMO | 1/12/2018
Meeting notes for previous meeting have been emailed and published. Outstanding actions were brought forward for feedback from participants.

## Slide 5: Actions to Close
Item | Topic | Action required | Responsible | By
2.2 | High-Level Impact Assessment (HLIA) | AEMO to provide HLIA document | AEMO | 21/11/2018
2.4 | Profiling process explanation | AEMO to explain the profiling process Covered in Metering Focus Group. A number of approaches are being discussed as detailed in the Metering debrief notes. | AEMO | 17/10/2018

## Slide 6: System Workstream
Current Status
Dispatch and settlement streams
  In requirements phase
  Development and test environments being confirmed
  Development expected to start January 2019
Retail stream
  In requirements phase
  Solution decision expected December 2018
  Development expected to start February 2019
IT Schedule
  Detailed schedule work is expected to complete by 21 December 2018
  The planned IT activities and timelines will be reviewed
  We will present the updated schedule at the January 2019 SWG

## Slide 7: Focus Groups
Focus Groups
  Joint Focus Groups now just called Focus Groups
  Settlements – Mon 26th November – in Melbourne
    Revisions
    Estimation
    Reallocations
    Credit Limit Procedure
    Transition
    Settlement Interfaces
  Dispatch – Tue 27th November – in Melbourne
    Rebid Explanation Field
    Web Bidding
  Metering – TBC – likely post Global Settlement final rule (6th Dec)

## Slide 8: System Workstream - Metering
Planned dates are subject to PWG consultation progress
Changes:
  Technical specifications pending Focus Group outcomes
    High-Level Impact Assessment document provides current technical information
  Early release dates added

## Slide 9: System Workstream - Dispatch
Planned dates are subject to PWG consultation progress
Changes:
  Technical specifications pending Focus Group outcomes
    High-Level Impact Assessment document provides current technical information
  Early release dates added

## Slide 10: System Workstream – Settlement and Operations
Planned dates are subject to PWG consultation progress
Changes:
  Populated dates

## Slide 11: Matters for Discussion
Hamish McNeish

## Slide 12: Debrief on metering focus group (12 Nov 2018)
Hamish McNeish

## Slide 13: Topics discussed at the workshop
AEMO’s program for transitioning to 5 and 15-minute meter data
Metering Package #1 Consultation Topics
  Profiling methods for converting 15 and 30-minute reads to 5-minute resolution
    Non-controlled loads
    Controlled sample meters
  Alignment to B2B processes
    Register level meter data
    Non-energy meter data
File size and communications capability
Potential removal of various RM reports

## Slide 14: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Transition to one meter data file format | 1 November 2020 AEMO begins to accept MDFF files. 1 November 2020 to 30 June 2021 5 and 15 minute reads received by AEMO will be aggregated by AEMO to 30 minutes to support 30 minute settlements. 1 July 2021 AEMO will profile received 15 and 30 minute reads to 5 minute resolution for settlement. 1 July 2022 AEMO will stop accepting new MDMF interval reads. AEMO will continue to accept MDMF basic meter reads. | Potential value in having a 6mth transition window, for MDFF interval reads, between 1 July 2021 and 31 Dec 2021. Origin suggested that they will be requiring MDPs to not send 5min meter reads until commencement date, resulting in MDPs having to aggregate the reads until 1 July 2021. | Participants to provide additional information regarding issues associated with transitioning to MDFF for Basic meter reads. Participants to provide disadvantages and advantages on having a ‘soft start’ commencement date. AEMO and participants to consider what scenarios would lead to the decommissioning of MDMF. E.g. what level of interval meter penetration would need to occur. | Actions to be completed and shared. | Agreement that transitioning to MDFF for interval meter data makes sense. Ongoing sentiment that moving to MDFF for Basic meter reads added no value and should not be pursued.
14

## Slide 15: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Profiling | Five-minute load profile = ∑ Wholesale Boundary five-minute metered energy - ∑ Non-Wholesale Boundary five-minute metered energy (including contestable Type 7 metering installations) - ∑ Controlled Load five-minute energy NSLP = Five-minute Load Profile - ∑ Five-minute representation of 15-minute metering data - ∑ Five-minute representation of 30-minute metering data | Proposed method may be most appropriate from commencement date but its ‘accuracy’ is still of concern. Alternative Residential and Business method may become more viable in certain jurisdictions sooner than others. E.g. VIC vs QLD, due to previous interval meter roll-out. Uncertainty regarding the critical mass required to support alternative methodology. | Participants to provide additional feedback regarding what triggers should be established to consider alternative profiling methodologies, for non-controlled meters post commencement date. | Action to be completed and shared. | Proposed ‘5-minute Load Profile’ methodology appropriate, for non-controlled meters, for 1 July 2021 start date. Simple apportionment methodology supported for wholesale and controlled load sample meters.
15

## Slide 16: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Register level meter data | MDP to raise MSATS Change Requests to change Net to Register level data streams in CNDS or provide required data to AEMO to update CNDS via Bulk Change Tool. | Origin suggested that the CNDS and CRI tables should be combined and that the MDP should be responsible for its data integrity. MDPs would publish all NMIs contained in MDFFs at the register level and would include both market and off-market NMIs. Alternative option raised to continue with Net data streams and to instead use the MDFF to determine register level details. | Participants to consider what would be involved in consolidating the CNDS and CRI information into 1 table. AEMO to consider alternative option of using the MDFF to determine register level data streams. | Actions to be completed and shared. | Still pending
16

## Slide 17: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
File size and comms capabilities | Objective: Increase maximum file (.xml) / message size to 10MB (both B2B & B2M) | AGL mentioned that 10MB seemed workable but that further analysis was required regarding the processing timings of the content. AGL mentioned that any volume testing of the increased file sizes needs to be balanced with BAU requirements i.e. don’t do the volume testing in such a way that negatively impacts BAU activities. | The results of the analysis will influence the ultimate approach and size of the file sizes and communications capabilities | AEMO to: perform end-to-end internal tests to validate and deep-dive into the technical options, share test results/findings with the Focus Groups and work with participants to identify their constraints. Final recommendation: ~April 2019 Participant final confirmation expected during participant testing in AEMO’s Sandbox and Industry testing environments - ~November 2020 | Still pending
17

## Slide 18: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Potential removal of various RM reports | Removal of various unused RM reports | Question asked regarding the impact to AEMO of not retiring these reports. AEMO’s response was that removing any unused and/or unwanted reports is typical best practice. | Participants to raise any issues in retiring the specified RM reports. | Action to be completed and shared. | Still pending
18

## Slide 19: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
General business |  | Participants’ understanding of AEMO’s proposed B2B basic meter read responses varied. If AEMO error codes were not to be governed by B2B Procedures then where would they be published? If AEMO started to receive register level standing and meter data, does it plan to perform any additional industry-wide exception reporting? Question regarding cross-overs with NMI Standing Data and DER programs. | AEMO to consider how and where error codes would be published. AEMO to provide specifics regarding the content of the proposed error codes. AEMO to provide clarification regarding how the 5MS program and other initiatives’ inter-dependencies are being managed. | Actions to be completed and shared. | Still pending
19

## Slide 20: Debrief on dispatch focus group (22 Oct 2018)
Hamish McNeish

## Slide 21: Topics discussed at the workshop
Extending and expanding 5-minute pre-dispatch
Use of 5-minute data in 30-minute processes
Transition to 5 minute bidding
Participants plans to transition
Dispatch instruction timing
“Zero” fixed load
Other Notes:
  Aligning electricity day with gas trading day or calendar day – would require a rule change and to be driven by participants

## Slide 22: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
5-minute pre-dispatch extension | The current 1 hour, 5-mn Pre-dispatch schedule could be extended but needs to continue to be published every 5 minutes. AEMO can investigate the possibility of additional 5-min Pre-dispatch schedules based on participants’ feedback and preference. | Planning data has diminishing value as time extends out. Participants would like accurate data mode often. For example period by period solution. For resource planning a longer look ahead is required. Price sensitivities are critical, esp. in the first hour. FSIP and daily energy constraints should be included in P5. P5 does include intervention. | AEMO to investigate P5 period-by-period options. AEMO to investigate removing the prohibition on using FSIP in pre-dispatch calculations through a Rules amendment. AEMO to investigate inclusion of FSIP and daily energy constraints in 5-minute pre-dispatch calculation. | Actions completed and results shared | Pending
22

## Slide 23: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
5-minute data in 30-minute processes | ST PASA Use the 5-minute bid that has the lowest availability within each 30-minute period. This is consistent with identifying any shortfalls in supply. | ST PASA AEMO operations is investigating the operational implications Participants argued than an average availability over the 30-minute period may be more accurate. Participants felt a 5-minute resolution ST PASA may be more beneficial. AEMO’s view is that a case for 5-minute resolution ST PASA has yet to be established. AEMO will continue with 30-minute resolution ST PASA as required by the NER. | AEMO operations is investigating the operational implications | Actions completed and results shared | Pending
23

## Slide 24: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
5-minute data in 30-minute processes | 30-minute pre-dispatch Use the last (6th) 5-minute bid in each 30-minute period | Participants expressed concerns that using the last 5-minute bid would invite gaming. AEMO believes gaming is adequately mitigated by the ‘bidding in good faith’ Rules, and an extension to P5. Participants felt 30-minute pre-dispatch could be replaced by P5. There are doubts on the feasibility of extending P5 to PD timeframes. | AEMO to investigate P5 options. | Actions completed and results shared | Pending
24

## Slide 25: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Transition to 5-minute bidding | Accept 5-mn bids from 1 April 2021, 3 months before commencement From 1 April 2021: existing 30-mn bids for trading days have been converted to 5-mn bids by AEMO; any received 30-mn bids are converted to 5-mn bids by AEMO’s systems; dispatch, pre-dispatch, PASA, etc. will run off 5-mn data. | The approach was accepted by participants. Participants supported staggered release timing, i.e. PASA, pre-dispatch, then dispatch As soon as the release is complete, AEMO will start accepting 5-minute bids. Note: 5-minute bids will not appear in 30-minute bidding reports. However 30-minute bids would be converted and appear in 5-minute bid reports. | AEMO to provide a release approach. | Document transition plan | Approach acceptable to participants
25

## Slide 26: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
30-minute bids after commencement | Reject 30-mn bids for Trading Days after commencement from 00:00 hrs 1 July 2021. | Participants would prefer to continue conversion beyond commencement, noting that some small participants may not be ready for 5-minute bidding by commencement. AEMO’s view is that the 5MS Rule requires participants to submit 5-minute bids from commencement. Note: Any rebids made after 00:00 hrs on 1 July 2021 (for the trading days 30 Jun 2021 and 1 Jul 2021) would need to be in the new 5-minute format. | AEMO to monitor participant bidding as part of readiness for 5MS. | Action during readiness phase | Re-assess during readiness
26

## Slide 27: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Submission of bids | Bids submitted will transition from TXT format to JSON Bids will be able to be submitted via: web UI, web upload, FTP, APIs | Participants asked if an API simulator environment provided to participants was possible. AEMO will provide the API Swagger files. From this participants can mimic the API’s. Participants indicated the priority for the Sandbox was: 1. Web API interface – as this presents new technology/interfaces 2. FTP interface 3. Bidding data model 4. Settlement data model – SETGENDATA report/table was also raised | AEMO to provide Sandbox timeline AEMO to provide API Swagger files | Action in early 2019 Action during development phase | Approach acceptable to participants
27

## Slide 28: Topic Outcomes
Topic | AEMO Proposal | Discussion | Outstanding Issues | Next Steps | Outcome
Participants’ transition plans | Pre-production by Nov 2020 Production by 1 Apr 2021 Commencement 1 Jul 2021 | Participants noted a need for file and API specifications. Participants repeated the importance of an early sandbox environment. For the Sandbox, real pricing and metering data would be preferable but not essential. Pricing in the sandbox will be based on submitted offers and other data. Inputs to pricing may be static (such as constraints). | AEMO to provide API specifications in line with SWG schedule AEMO to provide a sandbox timeline and scope | Action inline with SWG schedule | Pending
28

## Slide 29: High-Level Impact Assessment Document (HLIA) - Approach
Hamish McNeish

## Slide 30: Systems HLIA - Approach
AEMO has prepared a Systems High-Level Impact Assessment document.
The purpose of this document is to:
  Provide high-level information on the changes to AEMO’s Market-Facing Systems changing in 5MS
  Be continually updated as system changes are confirmed, or when there are changes
  Provide AEMO’s view on the participant impact related to these changes
It is not intended to:
  Replace the Technical Specification documents
[Placeholder to review the document approach and level of detail]

## Slide 31: General Questions
Hamish McNeish

## Slide 32: Forward Meeting Plan
Hamish McNeish

## Slide 33: Upcoming Meetings
Systems Working Group
  TBC January 2019 (not planned)
  Mon, 18 February 2019
  We are proposing postponing the 17th December meeting to January
Vendor Briefing Session
  Mon, 3 December 2018, Cross AEMO sites
Procedures focus groups:
  Settlements focus group – Monday 26th November, Melbourne
  Dispatch focus group – Tuesday 27th November, Melbourne
Next Program Consultative Forum
  Tuesday 4th December
Next Executive Forum
  Tuesday 12th February 2019
5MS Meetings and Forum Dates: http://aemo.com.au/Electricity/National-Electricity-Market-NEM/Five-Minute-Settlement