# Gas Wholesale Consultative Forum

| Paper 1: | Bulletin Board Scoping Study. |
| --- | --- |
| Agenda Item: | 4.3. |
| Date: | Tuesday 14 June 2018. |

# Agenda item 4.3 - Gas BB Scoping Study

- AEMO has been asked by the Commonwealth Government Minister for the Environment and Energy (Minister) to perform a scoping study to explore additional enhancements to the Natural Gas Services Bulletin Board (Bulletin Board), with a focus on the implementation of a centralised facility to capture real-time data from gas producers and pipeline operators.

- The outcome of the scoping study is to deliver a report to the Minister, outlining the findings of the study to inform future policy options for enhancing gas market transparency to enable users to make informed purchasing decisions.

- There are five key areas:

  - Stakeholder Engagement

  - Economic and Policy Analysis

  - Legal and Regulatory review

  - Connectivity

  - Processing and presentation requirements

- The final report is due to the Minister on 14 December 2018.

- AEMO is about to enter a RFP process, and the Economic and Policy analysis workstream will be the overall project lead. The proposed timeline is as follows:

| - Activity | - Date |
| --- | --- |
| - RFP awarded | - 20 July 2018 |
| - Economic and Policy Analysis workstream | - 30 July 2018 to 14 December 2018 |
| - Stakeholder Consultation (this will be the bulk of the consultation) | - 30 July 2018 to 31August 2018 |
| - Legal and Regulatory Review | - November 2018 |
| - Technology components | - 1 October 2018 to 30 November 2018 |