## Slide 1: Gas Bulletin Board: 2018 Rule change
Gas Wholesale Consultative Forum – 12 June 2018

## Slide 2: Overview
In a rule determination made in late 2017, the AEMC made a range of changes to the Gas Bulletin Board (GBB), including:
  Changes to the cost recovery provisions
  Expand the scope of the GBB to include all material gas transmission, production and storage facilities that are directly or indirectly connected to the each coast gas transmission network. This will include the Northern Territory once the NGP is commissioned.
  Clarification of registration requirements
  Various changes to reporting requirements
  Introduction of a new information standard
As part of the implementation of the above rule change, AEMO and participants who provide AEMO data for the GBB will need to make changes to their systems.

## Slide 3: Implementation Project
Rule change takes effect from 30 September 2018.
AEMO has made the new Procedures and technical guides that participants will need in order to develop systems to meet their reporting obligations. These are available on the GBB website.
Existing participants will not need to re-register. New participants are able to register at any point in time. AEMO encourages such participants to contact us and discuss registration well ahead of go-live.
Industry testing (for registered participants) will commence in mid-July.

## Slide 4: Project Status – Current Activities
Development of new website progressing. Will be seeking further feedback from participants in the GBB design workshop group on the GUI.
Commencing the build for the test environment. Three planned releases for industry testing.
Registrations for new participants and facilities have begun.

## Slide 5: UI Design - National View
At this level view major pipeline and production facilities
Can see total supply and demand, broken down by state
Hover over a pipeline to see its name
Clicking on a state will bring up a more detailed view of that state
Static arrows showing direction of gas flow

## Slide 6: UI Design - DTS
Ability to view data for any facility/connection point by clicking on it
Can select an area to further focus in on it
Connection points can be toggled on/off

## Slide 7: DTS Detailed View
Ability to zoom in for more detail
Can toggle layers on and off in the legend
Map interactivity allows user to select a point for more specific data

## Slide 8: State View - Queensland
Possibly too complex for State view? Still considering options for various levels of detail.